DR GINA CALL — YOUR PREP

Private reference — not for screen-share

Wednesday · 8pm Bali / 2pm SAST · pair this with the clean "Working Session" doc you share with Gina

1 · Where the whole project is up to

Live now

Shared inbox: the PA team is trained and working patient WhatsApps in GoHighLevel.

In progress

Knowledge base: sessions 1–2 done, Gina answered a big batch by email; tonight (Session 3) finishes it + locks escalation. You own this.

Contact migration (Semble → GHL): matching existing patients (email + phone) into GHL; ready to run, waiting on Mati’s go.

Letters / newsletter: generic letter password removed; personalised clinical summary keeps its protection. Newsletter mobile rendering being tweaked.

Paused (deliberately)

Patient journey: the new-patient journey automations are switched OFF until the new website + copy + blood-test barcode are ready. Website has moved to a new provider, so this timeline reset.

Not built yet (later phase, gated on tonight)

AI-suggested replies, the voice agent, the daily brief, and the automated GHL → Semble note sync. All wait until the KB + escalation are locked.

Blocked on the clinic

Twilio Option 2 (new London number) waiting on Gina to top up the GHL wallet; Meta verification waiting on the clinic’s business docs (Mati handling).

Your near-term focus: tonight’s call, then build the discovery calendar. Everything else sits with Mati and Griffin.

2 · The sensitive-information flow (understand this cold)

One principle: GoHighLevel is the CONVERSATION; Semble is the CLINICAL RECORD. Clinical information never lives in GHL — it must land on the patient’s Semble file, the legal record the doctors work from.

Two flows, opposite directions — keep them separate:

① Semble → GHL: pulling existing patients (email + phone) into GHL so WhatsApps match the right person. Data matching only, no clinical notes. This is the migration Griffin runs.

② GHL → Semble: the sensitive-information path. When something clinical/sensitive comes in, it must reach the patient’s Semble record.

GHL → SEMBLE, HOW IT WORKS TODAY (MANUAL) 1. Patient message lands in the GHL shared inbox. 2. PA reads it. Operational → handled in GHL. Clinical/sensitive → PA does NOT answer. 3. For clinical/sensitive: PA copies the message, sends it to the treating doctor, AND pastes it onto the patient’s Semble file. 4. Doctor reviews and responds. Any decision is recorded in Semble. This manual copy-to-Semble is exactly why the team keeps doing it — the automated version is Phase 2.

What it becomes (Phase 2): an automated sync pushes relevant GHL notes onto Semble on their own; Gina gets a daily brief for oversight; PAs stop copying by hand.

What never changes: clinical records stay IN Semble, never migrated to GHL (CQC Reg 17, Heidi scribe, e-prescribing). GHL stays operational only.

The safeguards (this is what reassures Gina)

anything clinical is never answered by a PA or the AI — always a clinician (human in the loop).

blood results go to the clinician, never to the patient.

identity is human-verified before any patient-specific detail is discussed.

mental-health / safeguarding content hits a human review gate before any reply.

all messages audit-logged under CQC obligations.

In one line: sensitive info comes in through GHL, is escalated to a clinician, and is recorded onto Semble — by hand now, automatically in Phase 2 — while the clinical record always stays in Semble.

3 · The escalation model (so you can lead it)

LEVEL 1 — Operational (team handles): bookings, rescheduling, blood logistics, pricing, locations, pharmacy status, admin.

LEVEL 2 — Clinical/sensitive (to a clinician): symptoms, results, medication, "is this safe", anything about a patient’s history. Never answered by team or AI; goes to a clinician + onto Semble.

LEVEL 3 — Urgent: mental-health crisis, self-harm, emergency. Immediate human + priority alert.

The doctor question: as more doctors join, clinical queries should reach the treating doctor, and Gina wants oversight so nothing sits when a doctor is off. Go in with the three options (auto-route vs shared queue · daily digest vs live view vs unanswered-alert · leave cover), land a simple interim, note the fuller build for later.

4 · Knowledge base — what’s left

The clean "Working Session" doc has the full question list. Priorities to actually get answered tonight:

Escalation precision — the medication holding line, safeguarding protocol (trigger words + who’s alerted), overdue-prescription rule, the never-answer list.

Services — top enquiry reasons, what you don’t offer, IV therapy logistics.

Bloods/payments — panel cost + turnaround, home-kit contents, refund on bloods, anti-scam line.

Pharmacies — Zen vs compounding, chase wording, Gut Map code + spam line.

5 · Social media audit  (your Part 4)

How to frame it to Gina: "I’ve taken a proper look at how the clinic shows up online, and pulled some thoughts together — not to pile on more work, but to make sure the foundations are right before anyone spends on marketing."

Assess it through five lenses

Discoverability: a prospective patient searching — do they find the clinic? (Google, Google Business Profile, the website).

Credibility: does the presence match a premium, CQC-registered Harley Street clinic? (consistency, professionalism, Dr Gina’s authority, testimonials).

Content: what’s being posted, how often, quality, and who it speaks to.

Conversion: does social lead to the website and a clear enquiry / discovery-call path?

Foundations: are the accounts healthy and the branding consistent across channels?

Likely findings (confirm / add your live numbers)

very small following and a rebuild from near-zero after the account bans — the foundation is genuinely weak right now.

the website is mid-transition (new provider), so the digital "front door" is unstable at the moment.

strong underlying assets that most clinics would envy: Dr Gina’s authority and credentials, a compelling niche (hormone / longevity / functional), real patient outcomes, and she comes across well on camera (with Shelly).

the premium positioning is not yet reflected in a consistent, authoritative online presence — the brand online does not yet match the brand in the room.

social is currently with Marianne; results/ROI are not yet clear.

Your recommendation (foundation first)

get the fundamentals right FIRST — consistent branding, a working website (the front door), Google Business Profile, and a simple, authoritative content rhythm built around Dr Gina’s expertise — rather than chasing followers or paid ads.

do not pour into marketing until (a) the ops and new doctors can absorb more patients, and (b) the path from social to enquiry actually converts. Followers do not equal revenue.

lean into the genuine differentiators: authority, real outcomes, and Dr Gina on camera.

agree clearly how WILBA works alongside Marianne so nothing is duplicated.

Quick wins to offer

fix the digital front door (website + Google Business Profile) so enquiries convert.

one simple, repeatable content format built around Dr Gina’s authority (patient-question-led education).

consistent branding across every channel; make the discovery-call / enquiry path obvious.

Questions for Gina

what would success look like online over the next 6 to 12 months?

who is the ideal patient you most want to attract?

how do you feel on camera, and how much time could you give to content?

how would you like us to work alongside Marianne?

what brand assets do you have (logo, fonts, photography, tone guide)?

Access to request

Meta Business Manager (IG + FB, also needed for WhatsApp verification), Google Analytics, Google Business Profile, any scheduling tool, brand assets.

6 · Watch-outs (keep in your pocket)

Semble appointment reminders — unconfirmed whether Semble already sends them (Mati checking). Don’t promise GHL does it.

Blood-test prices went to Mati — you don’t have those numbers.

Doctors won’t be on a rota — the oversight question is genuinely open; bring options, not an answer.

Lisa’s departure is confidential and not official — do not mention it.

No em dashes, no emojis in anything patient-facing. Gina notices detail.

Prepared for Jess Morrell · WILBA (wilba.ai)